**SUMMARY REPORT**

**INTRODUCTION :** This Test summary report is used to clarify the testing activities that happened for the Web application for the tutorialninja.com Web application in the period from (17-07-2024) to (22-07-2024).

The goals of this reports are to show the following:

-Status of test cases executed

-Deflects found & their status

-Suggestions for next period of testing

**TEST CASE EXECUTION STATUS:**

This is the status of all the test cases that are run on the Web Application

|  |  |
| --- | --- |
| ***Test Case Status*** | ***Build Result*** |
| Total Number of Test Case | 14 |
| Passed Test Case | 13 |
| Failed Test Case | 1 |
| Blocked / Skipped Test Case | 0 |

**DEFECTS STATUS :**

This table lists the number of defects in the based on their priority

|  |  |
| --- | --- |
| ***Defect Status*** | ***Build Result*** |
| Total number | 10 |
| Blocker | 2 |
| Critical | 4 |
| Major | 4 |
| Minor | 0 |

This table lists the number of defects in the based on their type

|  |  |
| --- | --- |
| ***Defect Status*** | ***Build Result*** |
| Total number | 10 |
| Functional | 6 |
| UI/UX | 2 |
| Performance | 2 |

**1**- **Focus on Critical and Major Defects:** Prioritize resolving critical and major defects to ensure core functionalities are stable.

**2-Performance Optimization:** Address performance-related issues to improve the website's speed and responsiveness.

**3-UI/UX Enhancements:** Work on UI/UX defects to enhance user experience and interface design.

**4-Automated Testing:** Implement automated testing for repetitive test cases to increase efficiency and coverage.